Please find here below details on tasks [Change Requesting Person / Organization] would like to perform on [System Name] platform.

| [Change request title] |  |
| --- | --- |
| CR #:. Suggested date: 13th-Nov-2021. Suggested Time: 00 AM. | Originator:. Sub-Division:. Manager in charge:. Change Provider:. |
| CR Reason: The servers rebooted abruptly due to a limitation of the current NX2 architecture Suggested Solution: Disable HP Shared Memory in Network Adapter Option ROM |  |
| Services Affected: [Not Service Affecting] or [Name affected Services] | Change Severity (See Policy for details) - Critical – [ ] - Major – [ ] - Medium – [x] - Minor – [ ] |
| Provision for Back Out Plan (Rollback): Restore the initial configuration |  |

CHANGE REQUEST DETAILS

- DESCRIPTION

Disable HP Shared Memory in Network Adapter Option ROM

- ROOT CAUSE

The servers rebooted abruptly due to a limitation of the current NX2 architecture

- PREREQUISITES

The Flytxt team makes sure to move the services or VMs to other nodes and frees us the node for the change

- TASKS

Disable HP shared memory in the optional network adapter ROM by doing the following: While the system is booting, use F9 to access the RBSU utility. Select System Configuration. Select the appropriate network card. Select Device Level Configuration. Select “Off” for “HP Shared Memory Features” to disable shared memory. Save the configuration and restart the server.

- RISKS

No known risk

- BACKUP

N/A

- PLANNING & DURATION

1 hour of downtime

- EXPECTED RESULT

Solve the problem of abruptly restarting the servers

- COMMENTS

n/A

| ESCALATION LEVELS IN CASE OF PROBLEM |  |  |
| --- | --- | --- |
| Name | Position | Name of Escalating Officer |

| APPROVAL – CHANGE ADVISORY BOARD |  |  |  |
| --- | --- | --- | --- |
| Name | Position | Signature | Date |